RAIDBASE

PC Gaming Squad Ecosystem - Full Copilot Implementation Roadmap

Player Profiles | LFG | Rankings | Reputation | Clip Showcases | Synergy Tracking

Prepared for implementation planning - 2026-05-06

# 1. Executive Summary

Raidbase is a web-first PC gaming squad ecosystem where players build verified profiles, find teammates, showcase clips, earn reputation, and track team synergy. The product should not be positioned as another chat app or generic LFG board. It should feel like a competitive player identity layer: part gaming resume, part squad finder, part reputation network, and part clip portfolio.

| Area | Decision |
| --- | --- |
| Platform | Responsive web app built for desktop-first PC gaming. Mobile web can be readable later, but not the priority. |
| Business Model | $5/month Pro tier with free discovery tier. Monetization comes from profile customization, extra clip showcases, advanced LFG filters, team analytics, and reputation insights. |
| Core Moat | Network data, player reputation, group history, team synergy scores, verified game accounts, and community behavior. |
| MVP Goal | Ship a usable PC gamer profile + LFG system with matchmaking filters, reputation after sessions, and clip showcases. |
| Avoid | Do not overbuild esports tournament hosting, Discord replacement, crypto, gambling, or mobile app features in MVP. |

# 2. Product Vision and Positioning

One-line pitch: Raidbase helps PC gamers find reliable squads, prove their skill, and build a reputation that follows them across games.

Primary user: competitive or semi-competitive PC gamers who play ranked, raids, tactical shooters, MMOs, survival games, or co-op games where teammate quality matters.

Emotional value: stop wasting nights with random teammates who rage quit, troll, lie about skill, or do not communicate.

Practical value: find compatible teammates based on game, rank, region, schedule, comms style, role, behavior, and past session feedback.

# 3. Target Games and Launch Scope

Start with a game-agnostic model, but launch with 4-6 PC-friendly categories so the product feels specific without requiring official API integrations on day one.

| Launch Category | Examples | Initial Data Needed |
| --- | --- | --- |
| Tactical shooters | Valorant, Counter-Strike 2, Rainbow Six Siege | Game, rank, role, region, mic preference, playstyle, VOD/clip links. |
| Battle royale | Apex Legends, Fortnite, Warzone | Rank/skill tier, input method, preferred mode, availability, aggression level. |
| MMO / raid games | World of Warcraft, Final Fantasy XIV, Destiny 2 | Class/role, raid experience, schedule, voice comms, progression goals. |
| Survival / extraction | Escape from Tarkov, Rust, DayZ | Risk style, wipe schedule, map knowledge, group size, playtime. |
| Co-op / competitive casual | Helldivers 2, Deep Rock Galactic, Rocket League | Role preference, difficulty, session length, behavior score. |

# 4. MVP Feature Set

| Feature | MVP Requirement | Pro Expansion |
| --- | --- | --- |
| Account creation | Email/password, OAuth, username, avatar, region, timezone. | Verified social links, profile themes, animated profile banners. |
| Player profile | Games, ranks, roles, bio, schedule, clips, preferred comms. | Advanced statistics, highlight reels, custom sections. |
| LFG posts | Create/join posts with game, rank, region, mode, role needs, mic requirement. | Saved filters, boosted posts, private groups. |
| Reputation | Post-session reviews: reliable, skilled, communicative, toxic, quit early. | Trend graphs, trust score insights, reputation badges. |
| Clip showcase | Embed clips from YouTube, Twitch, Medal, Steam, or direct URL. | More clip slots, featured clip carousel, tags. |
| Synergy tracking | Manual session history and teammate feedback. | Squad compatibility score and recurring teammate analytics. |
| Notifications | In-app notifications for joins, invites, reviews, post activity. | Email digest, Discord webhook notifications. |
| Admin moderation | Report users, remove posts, ban/suspend users. | Automated moderation queues and trust-risk scoring. |

# 5. Recommended Tech Stack

| Layer | Recommendation | Reason |
| --- | --- | --- |
| Frontend | Next.js 15+ with TypeScript and App Router | Modern SSR/SEO, fast developer workflow, easy API routes/server actions. |
| Styling | Tailwind CSS + shadcn/ui + Framer Motion | Fast polished UI, accessible primitives, premium motion. |
| Database | PostgreSQL via Supabase or Neon | Relational data is ideal for users, games, posts, reviews, sessions. |
| ORM | Prisma | Clear schema, migrations, type-safe queries. |
| Auth | Auth.js / NextAuth or Supabase Auth | OAuth support, session management, secure defaults. |
| Storage | Cloudflare R2 or Supabase Storage | Profile assets and optional clip thumbnails without high cost. |
| Search | Postgres full-text first; later Meilisearch/Typesense | Enough for MVP, scalable later. |
| Payments | Stripe Billing | $5/month subscriptions, customer portal, webhooks. |
| Deployment | Vercel frontend/API + managed Postgres | Simple launch path with preview deployments. |
| Monitoring | Sentry + Vercel Analytics + PostHog | Error tracking, user behavior, funnel analytics. |

# 6. High-Level Architecture

Use a modular monolith first. Do not start with microservices. A modular monolith keeps development simple while still separating product domains cleanly. Split into services later only if traffic, security, or team size requires it.

raidbase/
  app/
    (marketing)/
    (auth)/
    dashboard/
    profile/[username]/
    lfg/
    squads/
    admin/
    api/
  components/
    ui/
    profile/
    lfg/
    reputation/
    clips/
    squads/
  lib/
    auth.ts
    db.ts
    permissions.ts
    rate-limit.ts
    validation.ts
    security.ts
  server/
    users/
    games/
    lfg/
    reputation/
    clips/
    squads/
    notifications/
    billing/
  prisma/
    schema.prisma
  tests/
    unit/
    integration/
    e2e/

# 7. Core Database Design

The schema below is intentionally relational. Reputation, squads, sessions, and LFG matching depend on trustworthy relationships between records.

| Table | Purpose | Key Fields |
| --- | --- | --- |
| User | Login identity and account status | id, email, username, passwordHash/oauthId, role, status, createdAt, lastLoginAt. |
| Profile | Public player identity | userId, displayName, avatarUrl, bannerUrl, bio, region, timezone, language, micPreference. |
| Game | Supported games catalog | id, name, slug, genre, platform=PC, imageUrl, active. |
| UserGame | Player-specific game data | userId, gameId, rank, role, hoursPlayed, inputMethod, mainCharacters, verifiedStatus. |
| LfgPost | Open teammate request | creatorId, gameId, title, mode, rankMin, rankMax, region, rolesNeeded, micRequired, status, expiresAt. |
| LfgApplication | Request to join a post | postId, userId, message, status, createdAt. |
| Squad | Persistent team/group | ownerId, name, gameId, description, privacy, inviteCode. |
| SquadMember | Squad membership | squadId, userId, role, joinedAt, status. |
| Session | Played session record | gameId, createdBy, startedAt, endedAt, mode, notes. |
| SessionParticipant | Users in a session | sessionId, userId, squadId, rolePlayed, outcome. |
| Review | Post-session reputation feedback | reviewerId, reviewedId, sessionId, ratings, tags, comment, visibility. |
| ReputationAggregate | Cached reputation scores | userId, reliabilityScore, commsScore, skillScore, toxicityRisk, reviewCount. |
| Clip | Showcase media | userId, gameId, url, provider, title, tags, thumbnailUrl, featured, visibility. |
| Notification | In-app alerts | userId, type, title, body, readAt, linkUrl. |
| Subscription | Stripe state | userId, stripeCustomerId, stripeSubscriptionId, plan, status, currentPeriodEnd. |
| Report | Moderation reports | reporterId, targetType, targetId, reason, details, status, moderatorId. |

# 8. Reputation System

Reputation must feel useful without becoming a harassment weapon. Use structured ratings more than public comments. Make the score slow to change, resistant to brigading, and based on verified interactions where possible.

| Signal | Scale | Weight | Notes |
| --- | --- | --- | --- |
| Reliability | 1-5 | High | Did the player show up, stay for the session, and follow agreed expectations? |
| Communication | 1-5 | Medium | Mic clarity, callouts, cooperation, not dominating comms. |
| Skill fit | 1-5 | Medium | Did performance match the claimed rank/role? |
| Team behavior | 1-5 | High | Calm under pressure, not toxic, not griefing. |
| Repeat teammate | Boolean | High | A strong positive signal if users willingly squad again. |
| Reports | Count/severity | Variable | Weighted by reporter trust and moderation outcome. |

Do not display exact negative comments publicly in MVP. Show aggregated behavior badges like Reliable, Great Comms, Chill, Shotcaller, Mentor, or Frequent Quitter only after enough data.

Minimum review threshold: do not show reputation aggregate until a user has at least 3 unique reviewers or 5 session reviews.

Anti-abuse: prevent duplicate reviews from same reviewer/session, rate-limit reviews, hide reviews from blocked users, and flag sudden negative-review clusters.

# 9. Synergy Tracking

Synergy is the product differentiator. It answers: “Do these players actually work well together?” Start simple, then evolve.

| Version | Formula Concept | Implementation |
| --- | --- | --- |
| MVP | Compatibility based on filters | Same game, rank overlap, region, language, mic preference, schedule, role complement. |
| V1 | Session-based synergy | Repeat sessions + mutual positive reviews + low conflict reports. |
| V2 | Squad health | Track active members, successful sessions, attendance, role coverage, review trend. |
| V3 | Predictive teammate fit | Use historical preference and outcomes to recommend teammates. |

synergyScore =
  scheduleMatch * 0.20 +
  rankCompatibility * 0.20 +
  roleComplement * 0.20 +
  regionLatencyFit * 0.10 +
  communicationMatch * 0.10 +
  mutualReputationFit * 0.20

# 10. Account Creation and Onboarding

Landing page CTA: Create Profile or Find Squad.

Sign up with email/password or OAuth. Require email verification before posting or reviewing.

Choose unique username. Validate length, reserved words, profanity, impersonation, and Unicode spoofing risks.

Select region, timezone, language, preferred voice comms, and primary games.

Add game ranks/roles manually. Mark as unverified until official APIs or proof integrations exist.

Add first clip or profile bio. This makes profiles feel alive early.

Suggest first LFG filters and show live matching posts.

# 11. UI/UX Direction

Visual identity should feel like a premium PC gaming network: dark interface, sharp contrast, clean cards, neon accents used sparingly, strong profile pages, and fast filtering. Avoid cluttered “gamer bro” design. The product needs to feel trustworthy, not like a scammy boosting site.

| Screen | Primary UX Goal | Key Components |
| --- | --- | --- |
| Marketing homepage | Explain value in 5 seconds | Hero, game cards, trust/reputation demo, pricing CTA. |
| Dashboard | Show useful next action | Recommended squads, active LFG posts, profile completion, notifications. |
| Profile page | Make player identity impressive | Avatar, banner, reputation badges, games, clips, schedule, reviews summary. |
| LFG board | Fast teammate discovery | Filter sidebar, post cards, rank/role tags, apply/join CTA. |
| Create LFG | Low friction posting | Game, mode, rank, roles needed, schedule, mic, tone, description. |
| Squad page | Persistent team home | Members, roles, session history, synergy, open spots, clip wall. |
| Clip showcase | Show proof of skill/style | Video embeds, game tags, featured clips, profile linking. |
| Settings | Trust and safety control | Privacy, blocked users, linked accounts, billing, notifications. |
| Admin console | Moderation efficiency | Reports queue, user status, audit log, content controls. |

# 12. Design System

Color system: deep slate/near-black base, electric blue/cyan primary, violet secondary, green success, amber warning, red danger. Maintain contrast ratios for accessibility.

Typography: clean sans-serif, readable body text, bold headings, avoid ultra-thin futuristic fonts for core UI.

Cards: large hit areas, rounded corners, clear hierarchy, status chips, hover states, keyboard focus rings.

Motion: use Framer Motion for page transitions, hover polish, and small feedback moments. Never make motion required to understand the page.

Empty states: every empty state should explain what to do next, such as “Add your first game” or “Create your first LFG post.”

# 13. Accessibility Requirements

| Requirement | Implementation Detail |
| --- | --- |
| Keyboard navigation | All links, buttons, filters, menus, dialogs, and video controls must be reachable and usable with keyboard only. |
| Focus visibility | Use strong visible focus rings. Never remove outlines without replacement. |
| Semantic HTML | Use buttons for actions, links for navigation, headings in order, landmarks for main/nav/footer. |
| ARIA | Use ARIA only when native HTML is not enough. Label icon-only buttons and custom controls. |
| Color contrast | Text and interactive states should meet WCAG 2.1 AA contrast. Do not rely on neon color alone. |
| Motion reduction | Respect prefers-reduced-motion and provide non-animated alternatives. |
| Forms | Every input needs label text, error message association, required state, and helpful validation. |
| Media | Clip embeds need titles, captions where possible, and no autoplay with sound. |
| Screen readers | Announce notifications, form errors, filter result count changes, and modal open/close behavior. |

// Example accessible icon button
<button aria-label="Open notification center" className="focus-visible:ring-2 focus-visible:ring-cyan-400">
  <Bell aria-hidden="true" />
</button>

# 14. Security Architecture

Security must be designed from the first commit because the product includes identity, social interaction, subscription billing, and user-generated content.

| Risk | Required Control |
| --- | --- |
| Account takeover | Email verification, strong password hashing, optional 2FA later, session rotation, suspicious login detection. |
| Credential leaks | Never log passwords/tokens. Use environment variables and secret scanning. |
| XSS | Escape user content, sanitize rich text, restrict embeds to approved providers, use CSP headers. |
| CSRF | Use framework protections, SameSite cookies, CSRF tokens for unsafe actions. |
| SQL injection | Use Prisma parameterized queries. Never concatenate raw SQL with user input. |
| Broken access control | Centralize authorization. Check ownership/roles on every mutation. |
| Spam/bots | Rate limiting, email verification, hCaptcha/Turnstile on signup and suspicious posting. |
| Abuse/harassment | Block/report tools, moderation queue, review thresholds, content filters. |
| File upload abuse | Restrict file types, scan metadata, size limits, private buckets, signed URLs. |
| Payment fraud | Use Stripe hosted checkout/customer portal and verify webhook signatures. |
| Data privacy | Minimize stored data, allow account deletion, export profile data, hide private settings. |

# 15. Authorization Model

| Role | Permissions |
| --- | --- |
| Guest | View public marketing pages and public profiles if enabled. Cannot post, apply, review, or message. |
| Free user | Create profile, add limited games/clips, create limited LFG posts, apply to posts, receive reviews. |
| Pro user | More clip slots, advanced filters, profile customization, saved searches, advanced squad insights. |
| Moderator | Review reports, hide content, warn/suspend users, view moderation history. |
| Admin | Full platform operations, billing support metadata, game catalog, feature flags. |

Implement permissions as server-side functions, not UI-only checks.

// Example permission guard concept
await requireUser();
await assertCanEditProfile(session.user.id, profile.userId);
await updateProfile(validatedInput);

# 16. Privacy and Safety Features

Allow users to hide Discord/social handles until they accept a teammate request.

Allow profile visibility options: public, logged-in users only, squad-only, private.

Block users so they cannot apply to posts, review, message, or view private profile details.

Allow users to delete clips, reviews they wrote, LFG posts, and their account.

Public reputation should be aggregate-first, not drama-first.

Create audit logs for moderation actions and sensitive account changes.

# 17. API / Server Actions Plan

| Domain | Endpoints or Actions |
| --- | --- |
| Auth | signUp, verifyEmail, signIn, signOut, resetPassword, updatePassword. |
| Profiles | getProfile, updateProfile, uploadAvatar, updatePrivacy, searchProfiles. |
| Games | listGames, addUserGame, updateUserGame, removeUserGame. |
| LFG | createPost, updatePost, closePost, applyToPost, acceptApplicant, rejectApplicant, listPosts. |
| Squads | createSquad, updateSquad, inviteMember, removeMember, transferOwner, listSquads. |
| Sessions | createSession, addParticipants, closeSession, listSessionHistory. |
| Reviews | createReview, listPublicReviewSummary, flagReview. |
| Clips | addClip, validateClipUrl, updateClip, deleteClip, featureClip. |
| Notifications | listNotifications, markRead, markAllRead. |
| Billing | createCheckoutSession, createPortalSession, stripeWebhook. |
| Admin | listReports, resolveReport, suspendUser, hideContent, auditLog. |

# 18. Validation Rules

Use Zod schemas for all user input. Validate on both client and server.

Username: 3-24 characters, lowercase normalized slug, no impersonation terms, no reserved admin words.

Bio: max 500 characters, sanitize links, no HTML input in MVP.

LFG post title: max 80 characters. Description: max 800 characters. Expiration required.

Clip URL: allowlist providers only in MVP: YouTube, Twitch, Medal, Steam, direct MP4 only if storage/embedding is safe.

Review comment: optional and private by default; max 300 characters; structured tags preferred.

# 19. Subscription Model

| Tier | Price | Limits / Benefits |
| --- | --- | --- |
| Free | $0 | Basic profile, 3 clips, 1 active LFG post, basic filters, standard reputation summary. |
| Pro | $5/month | 20 clips, profile themes, 5 active LFG posts, advanced filters, saved searches, squad analytics, featured profile badge. |
| Future Squad Pro | $10-15/month per squad | Private squad hub, advanced synergy, member analytics, recurring schedules, recruitment page. |

Use Stripe Billing with webhook-driven subscription state. Never trust client-side payment status.

Use Stripe customer portal for cancellations, card updates, and invoices to reduce support burden.

# 20. Matching and Search Logic

MVP matching should be transparent and filter-based. Do not pretend the system has advanced AI matchmaking before it has enough data.

| Filter | Purpose |
| --- | --- |
| Game | Primary search dimension. |
| Region | Latency and schedule compatibility. |
| Timezone / availability | Avoid matching people who cannot play together. |
| Rank range | Prevents mismatched expectations. |
| Role needed | Helps squads fill actual team gaps. |
| Mic required | Critical for competitive play. |
| Playstyle | Chill, competitive, sweaty, learning, coaching, progression. |
| Reputation threshold | Pro filter; lets users avoid unreliable teammates. |
| Clip required | Optional proof filter for competitive posts. |

# 21. Notification System

In-app notification bell should support unread count, mark-read, and deep links.

MVP notification types: LFG application, application accepted/rejected, squad invite, review received, post expiring, report resolved.

Pro later: email digest, Discord webhook, browser push notifications.

# 22. Moderation and Trust

| Moderation Feature | MVP Behavior |
| --- | --- |
| Report user/content | Available on profiles, LFG posts, clips, reviews, squads. |
| Report categories | Harassment, hate, cheating accusation, scam, spam, impersonation, inappropriate content. |
| Admin queue | Sort by severity, target type, number of reports, account age. |
| Actions | No action, warn, hide content, temporary suspension, permanent ban. |
| Audit log | Record moderator, action, reason, timestamp. |
| Appeal placeholder | MVP can be a support email/form. Build internal appeal flow later. |

# 23. Performance Requirements

Dashboard and LFG board should load in under 2 seconds on normal broadband.

Use pagination or infinite loading for LFG posts. Do not load thousands of records.

Cache game catalog and public profile data where safe.

Use optimized images and remote thumbnails; do not proxy every clip in MVP.

Index database columns used for filters: gameId, region, rank, status, expiresAt, createdAt.

# 24. Testing Strategy

| Test Type | Tools | Coverage |
| --- | --- | --- |
| Unit | Vitest | Validation schemas, scoring formulas, permission checks. |
| Integration | Vitest + test database | Auth-protected mutations, Prisma queries, webhooks. |
| E2E | Playwright | Signup, onboarding, create LFG, apply, accept, review, subscription gate. |
| Accessibility | axe-core / Playwright axe | Core screens, forms, modals, keyboard navigation. |
| Security | OWASP ZAP baseline, dependency scanning | Headers, auth flows, common web vulnerabilities. |
| Load smoke | k6 or Artillery | LFG board queries, profile pages, notification reads. |

# 25. DevOps and Environments

Use GitHub repository with protected main branch and pull requests.

Environments: local, preview, staging, production.

CI pipeline: lint, typecheck, unit tests, build, Prisma migration check, Playwright smoke tests.

Use Docker Compose locally for Postgres, Redis later, and optional object storage emulator.

Use GitHub Actions for CI. Use Vercel preview deployments for every pull request.

Use feature flags for risky releases, especially billing, reputation, and moderation changes.

# Example local services
services:
  postgres:
    image: postgres:16
    environment:
      POSTGRES_USER: raidbase
      POSTGRES_PASSWORD: raidbase_dev
      POSTGRES_DB: raidbase
    ports:
      - "5432:5432"

# 26. Observability

Sentry: capture frontend/backend exceptions with release version and user id hash.

PostHog: track signup funnel, onboarding completion, LFG created, application sent, Pro checkout started, Pro activated.

Audit logs: moderation actions, billing webhook failures, permission-denied events, password reset requests.

Dashboards: active users, active LFG posts, applications per post, review count, report rate, conversion rate.

# 27. Copilot Implementation Phases

| Phase | Deliverables | Acceptance Criteria |
| --- | --- | --- |
| Phase 0 - Setup | Repo, Next.js, Tailwind, shadcn/ui, Prisma, Postgres, CI | App builds, lint/typecheck pass, database connects, base layout works. |
| Phase 1 - Auth/Profile | Signup, login, email verification, onboarding, public profiles | User can create account and complete a profile. |
| Phase 2 - Game Profiles | Game catalog, user games, ranks, roles | User can add PC games and display them on profile. |
| Phase 3 - LFG MVP | Create/search/apply/accept LFG posts | Users can find and form squads from posts. |
| Phase 4 - Clips | Add/validate/embed clips, feature clips on profile | Users can showcase clips safely from approved providers. |
| Phase 5 - Sessions/Reviews | Create session, add participants, leave structured reviews | Reputation aggregates appear after threshold. |
| Phase 6 - Squads | Persistent squads, invites, members, squad page | Teams can maintain identity beyond one LFG post. |
| Phase 7 - Billing | Stripe checkout, Pro limits, customer portal | Free/Pro gates work and webhooks update state. |
| Phase 8 - Moderation | Reports, admin queue, suspend/hide actions | Admin can control abuse and view audit logs. |
| Phase 9 - Polish/Launch | Accessibility audit, security headers, SEO, landing page, analytics | Ready for private beta. |

# 28. Copilot Prompting Instructions

Use small, specific prompts. Do not ask Copilot to build the entire app at once. Give it one domain at a time with acceptance criteria.

| Task | Example Prompt |
| --- | --- |
| Schema | Create Prisma models for User, Profile, Game, UserGame, LfgPost, LfgApplication, Squad, SquadMember, Session, Review, Clip, Notification, Subscription, and Report using the roadmap rules. Include indexes for LFG filters. |
| UI component | Build a desktop-first LFG post card component in React/TypeScript using Tailwind and shadcn/ui. Include game, rank range, roles needed, mic required, region, reputation threshold, and apply button. Must be keyboard accessible. |
| Server action | Create a validated createLfgPost server action using Zod. It must require authentication, check Pro/free active post limits, sanitize input, and return typed errors. |
| Testing | Write Playwright tests for signup, onboarding, creating an LFG post, applying to it, and accepting an applicant. |
| Security | Add middleware/security headers including CSP, frame protection, referrer policy, and rate limiting for auth and LFG creation. |

# 29. MVP User Stories

As a new user, I can create an account and build a PC gaming profile so other players know who I am.

As a player, I can add games, ranks, roles, and schedule preferences so I match with compatible teammates.

As a player, I can create an LFG post with specific requirements so I do not waste time with bad-fit teammates.

As a player, I can apply to an LFG post with a short message so the creator can evaluate me.

As a squad leader, I can accept or reject applicants so I control who joins my session.

As a player, I can add clips to my profile so I can prove my playstyle and skill.

As a player, I can review teammates after a session so reliable players build trust over time.

As a user, I can block or report someone so I feel safe using the platform.

As a Pro user, I can access advanced filters and more profile customization so the subscription feels valuable.

# 30. Launch Plan

Private alpha: 25-50 gamers from Discord/Reddit communities. Focus on tactical shooters and MMO raid players first.

Collect feedback on onboarding, LFG filters, profile trust, and reputation wording.

Fix friction before adding features. Watch where users abandon profile creation.

Public beta: launch with 3-5 target game communities, creator demos, and a founder badge.

Monetization: keep Pro optional at first, then introduce $5/month after the product has active posts and profiles.

Growth loop: every public profile and LFG post should be shareable. Clips and reputation badges should create social proof.

# 31. Risks and How to Avoid Them

| Risk | Mitigation |
| --- | --- |
| Empty network problem | Start with specific communities and manual seeding. Do not launch broadly with no density. |
| Toxic behavior | Strong reporting, blocking, review thresholds, and moderation from day one. |
| Fake ranks/skill | Label manual ranks as unverified. Add verification later where APIs allow. |
| Too many games | Start with categories and a few featured games. Avoid maintaining every game manually at launch. |
| Overbuilt AI features | Keep AI optional/internal. The product value is network, reputation, and workflow. |
| Legal/platform issues | Do not scrape platforms aggressively or imply official affiliation with games. Use public embeds and user-provided links. |
| Payment before value | Do not push Pro until the free product has genuine utility. |

# 32. Final Build Checklist

Production environment variables are stored securely and not committed.

All user-generated text is sanitized and rendered safely.

Auth, billing, LFG creation, reviews, and moderation actions are rate-limited.

Every mutation checks authorization on the server.

Stripe webhooks verify signatures and are idempotent.

Public pages have SEO titles/descriptions and share images.

Core flows pass keyboard-only testing.

All forms have labels, validation, and readable errors.

Database has indexes for LFG search and profile lookup.

Admin account is protected and not exposed through public signup.

Account deletion and data privacy settings exist before public launch.

Backups are enabled for production database.

Sentry, analytics, and audit logs are configured.

Beta feedback form is linked inside the dashboard.

# 33. Recommended First Sprint

| Day Range | Work |
| --- | --- |
| Days 1-2 | Create repo, install stack, configure linting, Tailwind, shadcn/ui, Prisma, Postgres, environment files. |
| Days 3-4 | Implement auth, username creation, profile table, protected dashboard layout. |
| Days 5-6 | Build game catalog and user game profile editor. |
| Days 7-9 | Build LFG board, filters, create post form, post detail page, and apply flow. |
| Days 10-11 | Build profile page and clip embeds. |
| Days 12-13 | Add basic notifications and moderation reports. |
| Day 14 | Run accessibility/security pass, deploy private beta, invite first users. |

# Appendix A - Example Prisma Schema Skeleton

model User {
  id        String   @id @default(cuid())
  email     String   @unique
  username  String   @unique
  role      UserRole @default(USER)
  status    UserStatus @default(ACTIVE)
  createdAt DateTime @default(now())
  updatedAt DateTime @updatedAt
  profile   Profile?
}

enum UserRole { USER MODERATOR ADMIN }
enum UserStatus { ACTIVE SUSPENDED BANNED DELETED }

model Profile {
  id          String @id @default(cuid())
  userId      String @unique
  displayName String
  bio         String?
  avatarUrl   String?
  bannerUrl   String?
  region      String
  timezone    String
  user        User @relation(fields: [userId], references: [id])
}

# Appendix B - Definition of Done

Feature has a clear user story and acceptance criteria.

Server-side validation and authorization are complete.

UI works with keyboard and screen reader basics.

Errors are user-friendly and do not leak sensitive details.

Unit/integration tests cover the main success and failure paths.

Telemetry/event tracking is added for important funnel events.

Documentation or comments explain non-obvious business rules.